## Slide 1
Meeting 07/16/2020
Shuo Zhang

## Slide 2: In past week
1) Finished ros-package codes for real hand: rollout (open loop)
2) Finished ros-package codes for gazebo hand: rollout (closed loop)
3) Finished ros-package codes for real hand: rollout (closed loop)
So, I have basically finished all features for our any kind of method.

## Slide 3: On Mridul’s side
1) Got data-collection and marker-tracking work for the red hand
2) I am waiting for some new data from him,
so that I can verify my neural network model and get new calibration.

## Slide 4
Progress
 | A* Plan + Rollout + Statistic | PPO Plan + Rollout + Statistic | Online Method
Acrobot | Done | Done | Need to discuss in more details
Reacher | Done | Done | Need to discuss in more details
Gazebo Hand (normal obstacles + horseshoe ) | Done | Done | Need to discuss in more details
Real Had (no obstacles) | Plan is done. Rollout code ready. Need to verify Mridul’s data | Plan is done. Rollout code ready. Need to verify Mridul’s data | Need to discuss in more details

## Slide 5
To Do List
Work on our new online method
Real Hand
Redo calibration
Test whether the trained real hand dynamics model also works with Mridul’s new data or not
Do rollouts for A* and PPO policy on real hand
Mridul:
- Collect several episodes of data for testing my trained dynamics model